✂  BookNGo

Online Salon Booking — Complete Build Plan

MVP → Production  |  Secure Vibe Coding Edition  |  Stack: Next.js · Supabase · Antigravity

Prepared for: Pooja  |  2025

# 1. MVP Scope — Essential Features to Launch

The MVP must solve ONE core pain: customers waste time waiting at salons. Everything else is an enhancement.

## 1.1 Core MVP Features

| Feature | Description | Priority | Phase |
| --- | --- | --- | --- |
| Universal Auth | Single login for customers AND owners — role detected post-login (Zomato-style) | 🔴 P0 | MVP |
| Salon Discovery | List nearby salons with GPS, services, prices, timings | 🔴 P0 | MVP |
| Booking Flow | Select service → pick date/slot → confirm → get token number | 🔴 P0 | MVP |
| Queue Status | Live queue position — know exactly when to arrive | 🔴 P0 | MVP |
| Owner Dashboard | Salon owners manage services, slots, appointments | 🔴 P0 | MVP |
| Notifications | SMS/email — booking confirm, queue call, reminder | 🟡 P1 | MVP |
| Ratings | Post-visit rating (1–5 stars) for salons | 🟡 P1 | MVP+ |
| AI Suggestions | LLM recommends services based on visit history | 🟢 P2 | Phase 2 |
| Payments | In-app UPI/card payment + invoice | 🟢 P2 | Phase 2 |

## 1.2 What is NOT in MVP

- No payment gateway (accept cash at salon)

- No loyalty points program

- No multi-branch salon chains

- No in-app chat between customer and stylist

## 1.3 Zomato-Style Universal Login — How It Works

This is the critical UX insight. There is ONE login page. No role selector. After authentication:

- Supabase returns the user profile including a role field (customer | owner | admin)

- The frontend router reads the role and silently redirects to /app (customer) or /owner/dashboard (owner)

- The login UI never mentions roles — it just says 'Welcome back to BookNGo'

- Owner accounts are created via a separate onboarding invite link (hidden from public)

# 2. Architecture Diagram Description

The BookNGo architecture is a modern JAMstack with a managed BaaS backend and isolated AI service layer.

## 2.1 Layer-by-Layer Breakdown

| Layer | Technology | Role |
| --- | --- | --- |
| Client | Next.js 14 (App Router) + Tailwind CSS | SSR + CSR hybrid. One codebase for customer and owner views. |
| Auth | Supabase Auth (Magic Link + Google OAuth) | JWT tokens, role stored in user metadata. RLS enforced at DB level. |
| API | Next.js API Routes (/api/v1/...) | All business logic. Never expose Supabase keys to frontend. |
| Database | Supabase (PostgreSQL + pgvector) | Core data + vector embeddings for AI search. Row Level Security on all tables. |
| Realtime | Supabase Realtime | Live queue updates pushed to customer without polling. |
| AI Service | Claude API via Anthropic SDK | Isolated in /services/ai.js — NEVER called from frontend. Rate limited per user. |
| Storage | Supabase Storage | Salon photos, profile images. Bucket policies enforce owner-only uploads. |
| Notifications | Twilio SMS + Resend Email | Triggered by Supabase Edge Functions. Keys in env vars only. |
| CI/CD | GitHub Actions + Vercel | Auto-deploy on PR merge to main. CodeRabbit reviews every PR. |
| Maps | Google Maps API (Places + Directions) | Salon discovery geolocation. Key restricted to domain in GCP console. |

## 2.2 Request Flow Diagram (Text Description)

Customer Opens App:

- Browser loads Next.js SSR page with no sensitive data

- Supabase Auth checks session via httpOnly cookie

- Role detected → redirect to /app or /owner/dashboard

- API call to /api/v1/salons?lat=...&lng=... fetches nearby salons

- Supabase RLS ensures customers only see published salons

Booking Flow:

- Customer selects service + time slot

- /api/v1/bookings POST — server validates slot availability with DB transaction

- Booking confirmed → Supabase Realtime updates owner queue instantly

- Edge Function triggers SMS to customer

- Customer gets live queue number; can track in app

# 3. Data Model Sketch

## 3.1 Core Tables

### users (managed by Supabase Auth + custom profile)

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | uuid | PK, FK auth.users | Supabase auth user id |
| role | enum | NOT NULL | 'customer' ¦ 'owner' ¦ 'admin' |
| full_name | text | NOT NULL | Display name |
| phone | text | UNIQUE | For SMS notifications |
| avatar_url | text | nullable | Supabase Storage path |
| created_at | timestamptz | DEFAULT now() |  |

### salons

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| owner_id | uuid | FK users.id | RLS: owner can modify |
| name | text | NOT NULL |  |
| address | text | NOT NULL |  |
| lat / lng | float8 | NOT NULL | For geolocation queries |
| is_published | boolean | DEFAULT false | Customers see only published=true |
| open_time / close_time | time | NOT NULL |  |
| avg_rating | float4 | computed | Denormalized for performance |

### services

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| salon_id | uuid | FK salons.id |  |
| name | text | NOT NULL | e.g. Haircut, Facial |
| price | numeric | NOT NULL | In INR |
| duration_min | int | NOT NULL | Service duration in minutes |
| category | text | nullable | 'hair' ¦ 'skin' ¦ 'nail' ¦ 'other' |

### bookings

| Column | Type | Constraint | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| customer_id | uuid | FK users.id | RLS: customer sees own bookings |
| salon_id | uuid | FK salons.id |  |
| service_id | uuid | FK services.id |  |
| slot_start | timestamptz | NOT NULL |  |
| token_number | int | generated | Queue position for the day |
| status | enum | NOT NULL | 'pending'¦'confirmed'¦'in_service'¦'done'¦'cancelled' |
| notes | text | nullable | Customer special request |

# 4. API Surface — Endpoints, Methods, Auth

All endpoints prefixed with /api/v1/. Authentication via Supabase JWT Bearer token in Authorization header.

## 4.1 Auth Endpoints

| Endpoint | Method | Description | Auth | Role |
| --- | --- | --- | --- | --- |
| /auth/login | POST | Magic link / OAuth trigger | None | All |
| /auth/callback | GET | Supabase OAuth callback | None | All |
| /auth/me | GET | Get current user + role | JWT Required | All |
| /auth/logout | POST | Invalidate session | JWT Required | All |

## 4.2 Salon & Service Endpoints

| Endpoint | Method | Description | Auth | Role |
| --- | --- | --- | --- | --- |
| /salons | GET | List nearby salons (lat/lng query) | Optional JWT | Public |
| /salons/:id | GET | Salon details + services | Optional JWT | Public |
| /salons | POST | Create new salon | JWT Required | Owner |
| /salons/:id | PATCH | Update salon info | JWT Required | Owner |
| /salons/:id/services | GET | List services for salon | Optional JWT | Public |
| /salons/:id/services | POST | Add service to salon | JWT Required | Owner |
| /salons/:id/availability | GET | Get open slots for date | JWT Required | Customer |

## 4.3 Booking Endpoints

| Endpoint | Method | Description | Auth | Role |
| --- | --- | --- | --- | --- |
| /bookings | POST | Create booking + assign token | JWT Required | Customer |
| /bookings/:id | GET | Booking details + queue position | JWT Required | Customer/Owner |
| /bookings/:id/cancel | POST | Cancel booking | JWT Required | Customer |
| /bookings/:id/status | PATCH | Advance status (in_service → done) | JWT Required | Owner |
| /owner/bookings | GET | Today's queue for owner's salon | JWT Required | Owner |

## 4.4 AI Endpoints

| Endpoint | Method | Description | Auth | Role |
| --- | --- | --- | --- | --- |
| /ai/recommendations | POST | Personalized service suggestions | JWT Required | Customer |
| /ai/salon-description | POST | AI-generate salon bio | JWT Required | Owner |

⚠ AI endpoints: rate limited to 10 requests/user/hour via Redis counter. Never expose API keys to frontend.

# 5. Security & Compliance Checklist

Run each audit prompt in Antigravity/Claude after each vibe coding session. Mark ✓ when confirmed secure.

## 5.0 Global System Prompt (.cursorrules / Antigravity rules)

Add this to your project rules file before writing ANY code:

You are an expert, security-conscious senior developer.

Never hardcode API keys or secrets.

Always validate and sanitize user input.

Prefer managed services (Supabase) over custom auth.

Flag insecure architectural decisions before writing code.

## 5.1 Checklist (0–7 Audit Points)

| Done | Security Task | Category | Audit Prompt # |
| --- | --- | --- | --- |
| ○ | No hardcoded API keys in any frontend/client file | Secrets | Prompt #1 |
| ○ | All secrets in .env.local — .env never committed to Git | Secrets | Prompt #1 |
| ○ | .gitignore covers .env, .env.local, .env.production | Secrets | Prompt #1 |
| ○ | All user input sanitized before DB queries (no raw string concat) | Input Safety | Prompt #2 |
| ○ | Supabase parameterized queries used everywhere | Input Safety | Prompt #2 |
| ○ | XSS: React escapes by default — no dangerouslySetInnerHTML | Input Safety | Prompt #2 |
| ○ | Rate limiting on /api/v1/ai/* endpoints (10 req/user/hr) | Rate Limits | Prompt #3 |
| ○ | Rate limiting on /auth/login (5 attempts/IP/15min) | Rate Limits | Prompt #3 |
| ○ | AI API spend limit set in Anthropic console | Rate Limits | Prompt #3 |
| ○ | Supabase Auth used — no custom password hashing | Auth | Prompt #4 |
| ○ | JWT verified server-side on every protected route | Auth | Prompt #4 |
| ○ | Row Level Security (RLS) enabled on ALL Supabase tables | Auth | Prompt #4 |
| ○ | Owner role validated server-side (never trust client role claims) | Auth | Prompt #4 |
| ○ | All API routes use /api/v1/ prefix | API | Prompt #5 |
| ○ | CORS configured to allow only known domains | API | Prompt #5 |
| ○ | File uploads: MIME type validated server-side | Uploads | Prompt #6 |
| ○ | Max file size: 5MB limit enforced | Uploads | Prompt #6 |
| ○ | Supabase Storage bucket policies prevent path traversal | Uploads | Prompt #6 |
| ○ | npm audit run — no HIGH/CRITICAL vulnerabilities | Dependencies | Prompt #7 |
| ○ | package.json reviewed — no unused/unmaintained packages | Dependencies | Prompt #7 |

# 6. UI/UX Theming Approach

Single source of truth: /styles/theme.js — change branding in ONE file, reflects everywhere.

## 6.1 Theme Configuration File

// /styles/theme.js — BookNGo Design Tokens

export const theme = {

brand: {

name: 'BookNGo',

logo: '/assets/logo.svg',

tagline: 'Book Smart. Look Sharp.',

},

colors: {

primary:    '#1A1A2E',  // deep navy — main brand

accent:     '#E94560',  // rose red — CTAs

gold:       '#F5A623',  // warm gold — highlights

background: '#F8F9FA',  // light gray

surface:    '#FFFFFF',  // card backgrounds

text:       '#1A1A2E',  // body text

muted:      '#6B7280',  // secondary text

success:    '#27AE60',

warning:    '#F59E0B',

error:      '#EF4444',

},

fonts: {

heading: 'Plus Jakarta Sans, sans-serif',

body:    'Inter, sans-serif',

mono:    'JetBrains Mono, monospace',

},

radius: { sm: '6px', md: '12px', lg: '20px', full: '9999px' },

shadow: { card: '0 4px 20px rgba(0,0,0,0.08)' },

};

## 6.2 Tailwind Theme Extension

// tailwind.config.js

const { theme } = require('./styles/theme');

module.exports = {

theme: {

extend: {

colors: {

primary: theme.colors.primary,

accent:  theme.colors.accent,

gold:    theme.colors.gold,

},

fontFamily: {

heading: [theme.fonts.heading],

body:    [theme.fonts.body],

}

}

}

};

## 6.3 Layout System

| Screen | Layout | Key Components |
| --- | --- | --- |
| / (Home) | Hero + Search + Salon Grid | LocationPicker, SalonCard, ServiceBadge |
| /salons/[id] | Salon header + Service List + Slots | SalonHeader, ServiceList, SlotPicker, BookButton |
| /bookings | My bookings list + Queue tracker | BookingCard, QueueProgress, StatusBadge |
| /owner/dashboard | Analytics + Today's Queue + Service mgmt | StatCard, QueueManager, ServiceEditor |
| /auth/login | Centered card, no role mention | Logo, EmailInput, OAuthButton (Google) |

## 6.4 Dark Mode

- Use CSS custom properties (CSS variables) mapped to theme tokens

- Tailwind dark: prefix for all surface/background colors

- prefers-color-scheme detects system theme — override toggle in /settings

# 7. Step-by-Step To-Do List & Milestone Tracker

| ✓ | # | Task | Milestone | Est. |
| --- | --- | --- | --- | --- |
| PHASE 0 — FOUNDATION (Week 1) |  |  |  |  |
| ○ | 1 | Create GitHub repo, init Next.js 14 project | M0: Setup | 2h |
| ○ | 2 | Add .cursorrules security system prompt to repo | M0: Setup | 30m |
| ○ | 3 | Setup Supabase project — copy keys to .env.local ONLY | M0: Setup | 1h |
| ○ | 4 | Configure .gitignore — ensure .env files excluded | M0: Setup | 15m |
| ○ | 5 | Install Tailwind CSS, configure tailwind.config.js with theme | M0: Setup | 1h |
| ○ | 6 | Create /styles/theme.js with full color + font tokens | M0: Setup | 1h |
| ○ | 7 | Setup GitHub Actions CI — lint + test on every PR | M0: Setup | 2h |
| ○ | 8 | Connect CodeRabbit to GitHub repo (see Section 8) | M0: Setup | 30m |
| PHASE 1 — AUTH + DATABASE (Week 1–2) |  |  |  |  |
| ○ | 9 | Create Supabase tables: users, salons, services, bookings | M1: DB | 3h |
| ○ | 10 | Enable Row Level Security on ALL tables + write policies | M1: DB | 2h |
| ○ | 11 | Build /auth/login page — magic link + Google OAuth | M1: Auth | 3h |
| ○ | 12 | Implement role-based redirect (customer vs owner) post-login | M1: Auth | 2h |
| ○ | 13 | Create /api/v1/auth/me endpoint — return user + role | M1: Auth | 1h |
| ○ | 14 | Test: login as customer → goes to /app | M1: Auth | 1h |
| ○ | 15 | Test: login as owner (invite only) → goes to /owner/dashboard | M1: Auth | 1h |
| ○ | 16 | Run Audit Prompt #4 in Antigravity — fix any auth issues | M1: Auth | 1h |
| PHASE 2 — SALON DISCOVERY (Week 2–3) |  |  |  |  |
| ○ | 17 | Build /app page — location picker + nearby salons list | M2: Discovery | 4h |
| ○ | 18 | Implement /api/v1/salons?lat&lng — geolocation filter query | M2: Discovery | 3h |
| ○ | 19 | Build SalonCard component with rating, services preview | M2: Discovery | 2h |
| ○ | 20 | Build /salons/[id] page — full salon detail + service list | M2: Discovery | 3h |
| ○ | 21 | Integrate Google Maps API — restrict key to domain in GCP | M2: Discovery | 2h |
| ○ | 22 | Run Audit Prompt #1 — check no API keys in frontend | M2: Discovery | 30m |
| PHASE 3 — BOOKING ENGINE (Week 3–4) |  |  |  |  |
| ○ | 23 | Build slot availability API — /api/v1/salons/:id/availability | M3: Booking | 4h |
| ○ | 24 | Build SlotPicker component — select date + time | M3: Booking | 3h |
| ○ | 25 | Implement /api/v1/bookings POST with DB transaction + token | M3: Booking | 4h |
| ○ | 26 | Build /bookings page — my bookings list + queue status | M3: Booking | 3h |
| ○ | 27 | Setup Supabase Realtime — live queue updates | M3: Booking | 2h |
| ○ | 28 | Run Audit Prompt #2 — sanitization check on booking inputs | M3: Booking | 1h |
| PHASE 4 — OWNER DASHBOARD (Week 4) |  |  |  |  |
| ○ | 29 | Build /owner/dashboard — today's queue management | M4: Owner | 4h |
| ○ | 30 | Build service editor — add/edit/delete services and prices | M4: Owner | 3h |
| ○ | 31 | Build salon profile editor — hours, photos, description | M4: Owner | 3h |
| ○ | 32 | Implement booking status advance: pending→confirmed→in_service→done | M4: Owner | 2h |
| PHASE 5 — NOTIFICATIONS + AI (Week 5) |  |  |  |  |
| ○ | 33 | Setup Twilio — SMS on booking confirm + queue call | M5: Notify | 3h |
| ○ | 34 | Setup Resend — email confirmation with booking details | M5: Notify | 2h |
| ○ | 35 | Build /api/v1/ai/recommendations — Claude API integration | M5: AI | 4h |
| ○ | 36 | Implement rate limiting middleware for AI endpoints | M5: AI | 2h |
| ○ | 37 | Run Audit Prompt #3 — rate limiting verification | M5: AI | 1h |
| PHASE 6 — POLISH + LAUNCH (Week 6) |  |  |  |  |
| ○ | 38 | Mobile responsive testing — Tailwind breakpoints audit | M6: Launch | 2h |
| ○ | 39 | Run full security audit prompts #1–7 | M6: Launch | 4h |
| ○ | 40 | Deploy to Vercel — set all env vars in Vercel dashboard | M6: Launch | 2h |
| ○ | 41 | Run npm audit — fix any HIGH/CRITICAL vulnerabilities | M6: Launch | 1h |
| ○ | 42 | Smoke test full booking flow on production | M6: Launch | 2h |
| ○ | 43 | Invite 3 salon owners → onboarding test | M6: Launch | 2h |

# 8. Git Workflow, CodeRabbit & Version Recovery

## 8.1 Branch Strategy

| Branch | Purpose | Rules |
| --- | --- | --- |
| main | Production | NEVER push directly. Only PR merges. Protected branch. |
| develop | Integration | All feature branches merge here first. |
| feature/xxx | New feature | Branch from develop. PR to develop when done. |
| hotfix/xxx | Urgent fix | Branch from main. PR to main + backmerge to develop. |

## 8.2 Setting Up CodeRabbit (AI PR Reviews)

CodeRabbit automatically reviews every Pull Request and adds inline comments before a human even sees it.

- Go to coderabbit.ai → Sign in with GitHub

- Install CodeRabbit GitHub App → select your BookNGo repo

- Create .coderabbit.yaml in repo root:

# .coderabbit.yaml

reviews:

auto_review:

enabled: true

drafts: false

path_filters:

- '!**/*.lock'

- '!**/node_modules/**'

language: en-US

tone_instructions: >

Be direct and security-focused. Flag any hardcoded secrets,

missing input validation, or auth bypasses as CRITICAL.

- Every PR will now get an AI review summary + line-by-line feedback

- Merge only after CodeRabbit approval + 1 human reviewer

## 8.3 Plugin Integrations

### Get Shit Done (GSD) — Rapid Task Commits

- Install: npm install -g gsd-cli (or use as VS Code extension)

- Usage: gsd start 'Add booking API' → auto-creates feature branch

- gsd done → commits, pushes, and opens PR template automatically

- Keeps vibe coding momentum without losing Git hygiene

### Herald Flow — PR Notifications & Routing

- Setup in GitHub: Settings → Webhooks → add Herald Flow webhook URL

- Configure rules: if file matches api/ → notify backend reviewer

- If file matches components/ → notify frontend reviewer

- Auto-assigns reviewers based on changed file paths

### Ralph Loop — Automated Changelog

- Generates CHANGELOG.md from commit messages automatically

- Requires conventional commits: feat:, fix:, chore:, security:

- Setup: npx ralph-loop init → creates .ralph.json config

- Run on release: npx ralph-loop generate → updates CHANGELOG.md

### CodeRabbit Advanced — Generating PRD from Code

- In any PR, comment: @coderabbitai generate docs

- CodeRabbit will auto-generate technical documentation from the code

- Use: @coderabbitai summary for a plain-English explanation of any PR

## 8.4 ⚠ HOW TO RECOVER WHEN ANTIGRAVITY BREAKS EVERYTHING

Antigravity (vibe coder) made a mess? Here is the exact recovery procedure:

### Option A — Undo Last Commit (soft, keep changes as unstaged)

git log --oneline -10          # Find the last good commit hash

git reset --soft HEAD~1        # Undo last commit, keep files

# Fix the issue, then recommit

git add . && git commit -m 'fix: corrected broken feature'

### Option B — Hard Reset to Specific Commit (DESTRUCTIVE)

git log --oneline -10                    # Find good commit e.g. abc1234

git stash                                # Save any current work

git reset --hard abc1234                 # Reset to that exact commit

git push origin feature/my-branch --force   # Push (force only on feature branch!)

⚠ NEVER force push to main or develop. Only force push your own feature branch.

### Option C — Revert a Merged PR (safe for main branch)

git log --oneline -10                    # Find the merge commit hash

git revert -m 1 abc1234                  # Creates a new revert commit

git push origin main                     # Safe push, no history rewrite

### Option D — Restore a Single File

git log --oneline -- src/components/BookingForm.jsx   # Find last good commit

git checkout abc1234 -- src/components/BookingForm.jsx  # Restore that file

GOLDEN RULE: Commit small and often. Before every Antigravity vibe coding session, run:

git add . && git commit -m 'chore: checkpoint before AI session'

This creates a safe restore point before any AI-assisted changes.

# 9. Minimal Starter Code Scaffolds

## 9.1 Project Structure

bookngo/

├── .cursorrules              ← Security system prompt

├── .coderabbit.yaml          ← CodeRabbit config

├── .gitignore                ← includes .env*

├── .env.local                ← NEVER commit this

├── tailwind.config.js

├── styles/

│   └── theme.js              ← Single branding source

├── app/                      ← Next.js App Router

│   ├── (customer)/

│   │   ├── page.jsx          ← Home/discovery

│   │   └── salons/[id]/

│   │       └── page.jsx      ← Salon detail

│   ├── (owner)/

│   │   └── owner/dashboard/

│   │       └── page.jsx      ← Owner dashboard

│   ├── auth/

│   │   └── login/page.jsx    ← Universal login

│   └── layout.jsx

├── pages/api/v1/             ← API routes

│   ├── auth/

│   │   ├── me.js

│   │   └── callback.js

│   ├── salons/

│   │   ├── index.js          ← GET list, POST create

│   │   └── [id]/

│   │       ├── index.js

│   │       └── availability.js

│   ├── bookings/

│   │   ├── index.js

│   │   └── [id]/

│   │       ├── cancel.js

│   │       └── status.js

│   └── ai/

│       └── recommendations.js

├── lib/

│   ├── supabase.js           ← Server client (uses service role)

│   ├── supabaseClient.js     ← Browser client (anon key only)

│   ├── rateLimit.js          ← Rate limiter middleware

│   └── validate.js           ← Input sanitization helpers

├── services/

│   └── ai.js                 ← Claude API (NEVER imported by frontend)

└── components/

├── SalonCard.jsx

├── SlotPicker.jsx

├── BookingCard.jsx

└── QueueTracker.jsx

## 9.2 Key File Snippets

### lib/supabase.js — Server-side client (secure)

import { createClient } from '@supabase/supabase-js';

// Uses SERVICE ROLE key — server only, never expose to browser

export const supabaseAdmin = createClient(

process.env.NEXT_PUBLIC_SUPABASE_URL,

process.env.SUPABASE_SERVICE_ROLE_KEY   // ← server env only

);

### lib/supabaseClient.js — Browser client (safe)

import { createClient } from '@supabase/supabase-js';

// ANON key only — safe to expose, RLS protects data

export const supabase = createClient(

process.env.NEXT_PUBLIC_SUPABASE_URL,

process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY

);

### app/auth/login/page.jsx — Universal Login (no role mention)

// After login, Supabase returns user metadata including role

// Role-based redirect happens silently here

const { data: { user } } = await supabase.auth.signInWithOtp({ email });

const { data: profile } = await supabase

.from('users').select('role').eq('id', user.id).single();

// Redirect — user never sees role selector

router.push(profile.role === 'owner' ? '/owner/dashboard' : '/app');

### lib/rateLimit.js — AI endpoint rate limiting

const requestCounts = new Map(); // use Redis in production

export function rateLimit(userId, limit = 10, windowMs = 3600000) {

const key = `${userId}:${Math.floor(Date.now() / windowMs)}`;

const count = (requestCounts.get(key) || 0) + 1;

requestCounts.set(key, count);

if (count > limit) throw new Error('Rate limit exceeded');

}

### services/ai.js — Claude API service (server-only)

import Anthropic from '@anthropic-ai/sdk';

// API key from env var ONLY — never hardcoded

const client = new Anthropic({ apiKey: process.env.ANTHROPIC_API_KEY });

export async function getServiceRecommendations(userHistory, salonServices) {

const msg = await client.messages.create({

model: 'claude-sonnet-4-20250514',

max_tokens: 300,

messages: [{

role: 'user',

content: `Based on visit history: ${JSON.stringify(userHistory)}.`,

}],

});

return msg.content[0].text;

}

### pages/api/v1/bookings/index.js — Booking creation with transaction

import { supabaseAdmin } from '@/lib/supabase';

import { rateLimit } from '@/lib/rateLimit';

export default async function handler(req, res) {

if (req.method !== 'POST') return res.status(405).end();

const authHeader = req.headers.authorization;

const { data: { user } } = await supabaseAdmin.auth

.getUser(authHeader?.replace('Bearer ', ''));

if (!user) return res.status(401).json({ error: 'Unauthorized' });

const { salon_id, service_id, slot_start } = req.body;

// Input validation

if (!salon_id || !service_id || !slot_start)

return res.status(400).json({ error: 'Missing required fields' });

// Use RPC for atomic token assignment

const { data, error } = await supabaseAdmin

.rpc('create_booking_with_token', {

p_customer_id: user.id, p_salon_id: salon_id,

p_service_id: service_id, p_slot_start: slot_start

});

if (error) return res.status(400).json({ error: error.message });

return res.status(201).json(data);

}

## 9.3 Environment Variables (.env.local template)

Create this file locally. NEVER commit it. Add all variables in Vercel dashboard for deployment.

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://xxxx.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJ...          # safe for browser

SUPABASE_SERVICE_ROLE_KEY=eyJ...               # SERVER ONLY

# AI - SERVER ONLY

ANTHROPIC_API_KEY=sk-ant-...                   # NEVER NEXT_PUBLIC_

# Notifications - SERVER ONLY

TWILIO_ACCOUNT_SID=ACxxxx

TWILIO_AUTH_TOKEN=xxxx

TWILIO_PHONE_NUMBER=+1234567890

RESEND_API_KEY=re_xxxx

# Maps

NEXT_PUBLIC_GOOGLE_MAPS_KEY=AIza...            # restrict in GCP console!

## 9.4 Supabase RLS Policy Examples

-- Customers can only see their own bookings

CREATE POLICY 'own_bookings' ON bookings

FOR SELECT USING (auth.uid() = customer_id);

-- Owners can only modify their own salons

CREATE POLICY 'own_salon' ON salons

FOR ALL USING (auth.uid() = owner_id);

-- Everyone can view published salons

CREATE POLICY 'public_salons' ON salons

FOR SELECT USING (is_published = true);

# You Are Ready to Build BookNGo 🚀

Start with Phase 0 (foundation). Commit before every Antigravity session. Run security audits at each milestone. Ship the MVP in 6 weeks.

- Join Supabase Discord for database questions

- Join Next.js Discord for frontend questions

- Use @coderabbitai summarize on every PR for instant review

- When stuck: commit first, then ask Claude in Antigravity